## Slide 1: Process and Project Metrics

## Slide 2: What are Metrics
Software process and project metrics are quantitative measures
They are a management tool
They offer insight into the effectiveness of the software process and the projects that are conducted using the process as a framework
Basic quality and productivity data are collected
These data are analyzed, compared against past averages, and assessed
The goal is to determine whether quality and productivity improvements have occurred
The data can also be used to pinpoint problem areas
Remedies can then be developed and the software process can be improved

## Slide 3: Uses of measurement
Can be applied on
  Process
  Project
  Products
  To measure overall progress.

## Slide 4: Reasons of Measure
To characterize in order to
  Gain an understanding of processes, products, resources, and environments
To evaluate in order to
  Determine status with respect to plans
To predict in order to
  Gain understanding of relationships among processes and products
To improve in order to
  Identify roadblocks, root causes, inefficiencies, and other opportunities for improving product quality and process performance

## Slide 5: Process Metrics
Process metrics are collected across all projects and over long periods of time
Used for making strategic decisions
The intent is to provide a set of process indicators that lead to long-term software process improvement
The only way to know how/where to improve any process is to
  Measure specific attributes of the process
  Develop a set of meaningful metrics based on these attributes
  Use the metrics to provide indicators that will lead to a strategy for improvement
Think of process metrics like keeping track of how well a sports team is doing over the whole season. Here's how it works:
Imagine you're the coach of a soccer team. You don't just look at whether you win or lose each game. Instead, you keep track of lots of different things, like how many goals your team scores, how many shots they take, and how well they work together.
Process metrics are like keeping track of all these stats for your team, but for a software project instead of a soccer team. You're looking at things like how long it takes to finish a task, how many bugs are found in the code, and how happy the team members are with their work.
Now, you don't just look at these numbers for one game or one project. You keep track of them over a long time, across all your projects. This helps you see patterns and trends over time.
Then, you use these metrics to make big decisions about how to improve the way your team works. Maybe you notice that tasks take too long to finish, so you come up with a plan to work more efficiently. Or maybe you see that there are a lot of bugs in the code, so you focus on improving the quality of the code.
The idea is to use these metrics to figure out where you can make things better and then come up with a plan to do it. Just like a coach uses stats to figure out how to make their team better, process metrics help software teams figure out how to improve their work over the long term.

## Slide 6: Process Metrics
We measure the effectiveness of a process by deriving a set of metrics based on outcomes of the process such as
  Errors uncovered before release of the software
  Defects delivered to and reported by the end users
  Work products delivered
  Human effort expended
  Calendar time expended
  Conformance to the schedule
  Time and effort to complete each generic activity

## Slide 7: Project Metrics
Project metrics enable a software project manager to
  Assess the status of an ongoing project
  Track potential risks
  Uncover problem areas before their status becomes critical
  Adjust work flow or tasks
  Evaluate the project team’s ability to control quality of software work products
Many of the same metrics are used in both the process and project domain
Project metrics are used for making tactical decisions
  They are used to adapt project workflow and technical activities

## Slide 8: Use of project metrics
The first application of project metrics occurs during estimation
  Metrics from past projects are used as a basis for estimating time and effort
As a project proceeds, the amount of time and effort expended are compared to original estimates
As technical work commences, other project metrics become important
  Production rates are measured (represented in terms of models created, review hours, function points, and delivered source lines of code)
  Error uncovered during each generic framework activity (i.e, communication, planning, modeling, construction, deployment) are measured

## Slide 9
Project metrics are used to
  Minimize the development schedule by making the adjustments necessary to avoid delays and mitigate potential problems and risks
  Assess product quality on an ongoing basis and, when necessary, to modify the technical approach to improve quality
In summary
  As quality improves, defects are minimized
  As defects go down, the amount of rework required during the project is also reduced
  As rework goes down, the overall project cost is reduced

## Slide 10: Software Measurement
Categories of Software Measurement
Two categories of software measurement
  Direct measures of the
    Software process (cost, effort, etc.)
    Software product (lines of code produced, execution speed, defects reported over time, etc.)
  Indirect measures of the
    Software product (functionality, quality, complexity, efficiency, reliability, maintainability, etc.)
Project metrics can be consolidated to create process metrics for an organization